## Slide 1: 800 MHz Interference Oakland, California
Alan S. Tilles, Equire
Shulman Rogers Gandal Pordy & Ecker
atilles@shulmanrogers.com
With Thanks To David Cruise

## Slide 2: History Of Interference Issues
P25 Migration (6/2011)
  All New Radios Were Public Safety Grade Pursuant To 90.672(b)
  Problems Reported In Local Media For Months With Several “System Failures” Reported
Presidential Visit (6/2012)
  Officers Reported Sporadic Radio Problems In The Area Near Fox Theatre
  Cooling System Failed (10 PM) Causing A Site Shutdown In Another Area Of The City
Interference Investigation Begins (8/2/2012)
  Interference Located (8/14/2012)
  Local FCC Agent Visit (8/15/2012)
  AT&T Notified (8/16/2012)
  16 AT&T 2G Sites Shutdown (8/18/2012)
  Media Coverage Begins (8/20/2012)
  AT&T Notification of Resuming Service (9/14/2012)
  First Joint Testing & Mitigations (9/21/2012)
  20 Sites Mitigated

## Slide 3: Costs To Oakland
Staff Time (400+ Hours) $30,000+
Interference Engineer – Field $50,000+
Independent Testing & Report $80,000+
SME Counsel $40,000+
In-House Counsel (40+ Hours) $40,000+
$240,000 As Of 2014!
(Not Including Techs From Oakland Staff)

## Slide 4: Lessons Learned
Migration Of Existing Subscriber Units To P25 Is Tricky!
GIS Map All Wireless Carrier Sites
Trouble Report Tracking – CAD Records
Not All Radios Are Created Equal
  Need To Require Vendors To Supply Info!
Media Plan – Keep Everyone Involved

## Slide 5: Conclusions
You Must Be Proactive In “Looking” For Interference
Make Sure That You Document!
Resolving Post-Rebanding Interference Is NOT A Recoverable Expense
  Ann Arbor Transportation Company
Following The FCC’s Rules For Reporting And Resolving Is The Best Path To Least Cost
  Use The FCC’s Processes!