## Slide 1: Working Group 4: 911 Security Vulnerabilities – During the IP Transition Initial Work Plan
September 17, 2019
Mary A. Boyd, Chair [ Intrado / West Safety Services]

## Slide 2: Working Group 4: Background
Working Group Description:
The transition from legacy to IP-based networks, may result in hybrid system settings that commingle legacy and IP network elements. While in this hybrid state, the 911 systems operate at higher risk. For example, security functions (like data encryption) to protect data traversing through the IP-based networks do not function or are unavailable as the data travels through legacy network elements.

## Slide 3: Working Group 4: Objectives
The FCC directs CSRIC VII to identify security risks in legacy 911 networks, transitional 911 networks, and NG911 networks and recommend best practices to mitigate risks in these three areas.
In addition, CSRIC VII will place the vulnerabilities on a scale that accounts for both risk level and remediation expense.

## Slide 4: WG 4 Deliverables: Report 1 911 Security Vulnerabilities During the IP Transition
The Working Group will review hybrid 911 system architectures that commingle legacy and IP network elements and:
  Will identify and study historical 911 outages caused by security risks to a 911 network;
  Study networks security risks during the transition of 911 networks for hybrid vulnerabilities;
  Identify security functions to protect data traversing through the IP based networks and impacts through legacy network elements;
  Evaluate existing best practices and develop recommendations to minimize security risks to the legacy 911 networks, transitional 911 networks, and NG911 networks.
  Evaluate and barriers to implementation of security recommendations;

## Slide 5: WG 4 Deliverables: Report 2 911 Security Vulnerabilities During the IP Transition
In addition to the review of hybrid 911 system architectures that commingle legacy and IP network elements, the Working Group will:
  Identify and place vulnerabilities on a scale that accounts for risk level;
  Study risk levels and develop remediation expense;
  Review Best Practices and make recommendations to reduce vulnerabilities;
  Identify any economic disadvantages or risks;
  Identify any barriers to implementing mitigation measures;
  Publish a report measuring risk Magnitude and Remediation costs in 911 and NG911 Network.

## Slide 6: Working Group 4: Members
6
Chair: Mary A. Boyd,Intrado/West Safety Services*
Brandon Abley, NENA*
Daryl Branson, Colorado State 911 Program
Tom Breen, Comtech
Jay English, APCO*
Laurie Flaherty, US DOT, NHTSA*
Jay Gerstner, Charter
Jim Goerke, Texas 911 Alliance*
Jeanna Green, Sprint
Stacy Hartman, Centurylink
Mike Hooker, T-Mobile
Andy Leneweaver, Washington 911
  Tim Lorello, SecuLore*
  Terry Reese, Ericsson
  Jeff Robertson, RapidSOS*
  Charlie Sasser, NASTD
  Andre Savage, Cox
  Dorothy Spears, Dean, NASNA*
  Leslie Stitch, State of MN
  Gregory Stone, DHS
  Mark Titus, AT&T
  Brian Trosper, Verizon*
  Jeff Wittek, Motorola Solutions
  Jackie Wohlgemuth, ATIS
  FCC Liaison: Rasoul Safavian
  *Also CSRIC Member

## Slide 7
Working Group Membership: Finalized
Task Group Co-Chairs: To Be Completed By 9/27
Task Group Membership: To Be Completed By 9/27
Working Group 4: Status

## Slide 8
Working Group Meetings
  September 27, 2019
  Monthly
  Task Group - Weekly
Document Library Established (ATIS)
  Contributions / Reference Documents Include Access to Prior CSRIC VI, WG 1
Working Group 4: Status (Cont.)
Notes: Also Post Administrative Documents (Membership, Minutes, etc.)

## Slide 9
Report 1 Title
Security Risks and Best Practices for Mitigation in 911 in Legacy, Transitional, and NG911 Implementations – Finalize By: June 2020
Report 2 Title:
Measuring Risk Magnitude and Remediation Costs in 911 and NG911 Networks – Finalize By: December 2020
Deliverables/Schedule

## Slide 10
Weekly/Bi-Weekly: Conference Call Meetings with Task Groups
Task Group Reports
  Mid October, 2019 – Develop Project Plan Schedule based on Presentation Schedules
  [DATE]: Report 1 (Report 2) Draft Begun
    On shared site
    Tasks assigned to WG members
  [DATE]: Member Input Due
  [DATE]: Draft Complete, Approved by WG Members
  [DATE]: Submission of Report to DFO
  [DATE]: Council
Project Plan Schedule: SAMPLE

## Slide 11: Next Steps
Convene Working Group To Review WG4 Charter; and
Establish Monthly Working Group Meeting Schedules
Establish and Conduct Routine weekly/bi-weekly Task Group conference calls.
Provide periodic status updates to Steering Committee and Council.

## Slide 12: Working Group 4: Mary A. Boyd, Chair Questions?