## Slide 1: Working Group 6: SIP Security Vulnerabilities Working Group Status Update
March 17, 2020
WG6 Chair, Danny McPherson, Verisign

## Slide 2: Working Group 6: Members
2
Chair: Danny McPherson* Verisign
Jamal Boudhaouia CenturyLink
Pierce Gorman Sprint
Mark Hess* Comcast
Zeeshan Jahangir T-Mobile
Susan M. Miller* ATIS
Thomas B. Nachbar SGE
Jitendra Patel AT&T
Richard E. Perlotto II* The Shadowserver Foundation
Jon Peterson Neustar
Brian Rosen NENA
Dorothy Spears-Dean* NASNA
John Totura Comtech
Brian Trosper* Verizon
Steve Watkins* Cox Communications
Vladimir Wolstencroft Twilio
Ramon Torres Telnyx
  FCC Liaison: Ahmed Lahjouji
  *Also CSRIC Member

## Slide 3: Working Group 6: Update
Complete
In Progress
Working Group Membership: Finalized
Working Group Meeting Kickoff: November 13, 2019
Convey Working Group ground rules
Identify task teams and leaders
Establish communications lists and repositories
Cataloged and reviewed security vulnerabilities affecting SIP that affect the provision of communications service.
Outline how industry is addressing these SIP security vulnerabilities: DRAFT by end of 1Q2020
Identify any gaps in industry action related to SIP security vulnerabilities: DRAFT by end of 2Q2020
Develop new recommendations and/or update existing best practices to address vulnerabilities and/or mitigate risks associated with these SIP security vulnerabilities, to include the promotion of end-to-end security: DRAFT by end of 3Q2020

## Slide 4: Working Group 6: Next Steps
Gathering input from industry subject matter experts
  Complete all briefings by end of May 2020
Review research documents/presentations from standard organizations, government agency and academia
Continue routine bi-weekly conference calls
Continue updates to Steering Committee and Council

## Slide 5: Working Group 6: Deliverables / Schedule
Q4 2020
Q3 2020
Q1 2020
Q2 2020
Q1 2020
2020
2021
Outline how industry is addressing these SIP security vulnerabilities: DRAFT
Catalog and review security vulnerabilities affecting SIP that affect the provision of communications service: DRAFT
Identify any gaps in industry action related to SIP security vulnerabilities: DRAFT
Develop new recommendations and/or update existing best practices to address vulnerabilities and/or mitigate risks associated with these SIP security vulnerabilities, to include the promotion of end-to-end security: DRAFT
FINAL report on “SIP Security Challenges and their Mitigations” due March 2021

## Slide 6: Working Group 6: SIP Security Vulnerabilities Questions?